CS 192 Software Engineering II
Lessons Learned Report

Prepared by: Jeremy Micah Choa / Date: Mar. 23, 2017 / Developer’s Group Name: Team 6 Absences / Project Name: Attendance Checker / Sprint Number: 4
1. What were the main lessons your team learned in this sprint? / Keep user convenience in mind. / 2. Describe one example of what went right in this sprint. / The whole app works now, just missing instructions on input file specifications. / 3. Describe one example of what went wrong in this sprint. / GUI doesn’t specify that certain things need to be in certain formats. / 4. What will you do differently on the next sprint based on your experience working on this current sprint? / Remember not to get carried away with 1 feature and work on others too.