CS 192 Software Engineering II
Implementation Plan and Accountability Report

Developer’s Group Name: Team 6 Absences
Project Name: Attendance Checker

In this sheet, record planned activities for the sprint. This should be updated per sprint and submitted to the instructor.
Sprint No.	Date	Activity	Accountability / (Name of Person)	Output	Done / (Y/N)	Remarks
1	1/25/17	Plan and prepare Sprint Review Checklist	Jeremy Micah Choa	Implementation Plan
	1/25/17 – 2/1/17	Code [What?]* / Upload and Delete Class functionality / View Class functionality / Check Attendance functionality / GUI	Kenneth Velasquez / Jeremy Micah Choa	Source Code		Remember to add class sessions / GUI might not be completed by the end of split, terminal interface for testing if GUI not completed
	2/1/17	Test [What?]* / Persistence of Upload Class and class session functionality / View Class displays students and can toggle session number / Attendance checking is unique and works across sessions / GUI works	Faneallrich Li Yao	Test Scorecard Result		Use Test Scorecard done in CS 191
	2/1/17	Code Review [What?]* / Upload and Delete Class, View Class functionality	Faneallrich Li Yao	Code Review Result
	2/1/17 – 2/3/17	Other activities / Fix bugs found in Testing / Test again	Kenneth Velasquez, Jeremy Micah Choa, / Faneallrich Li Yao			Depends on where bug was found
	2/3/17	Sprint Review	Faneallrich Li Yao	Sprint Review Document
	2/3/17	Sprint Retrospect	Jeremy Micah Choa	Sprint Retrospect Document		Link to Sprint Release Codes in GitHub
2		Plan and prepare Sprint Review Checklist
		Code [What?]*
		Test [What?]*
		Code Review [What?]*
		Other activities... (Review with Client)
		Sprint Review
		Sprint Retrospect