CS 192 Software Engineering II
Lessons Learned Report

Prepared by: Jeremy Micah Choa / Date: Feb. 3, 2017 / Developer’s Group Name: Team 6 Absences / Project Name: Attendance Checker / Sprint Number: 1
1. What were the main lessons your team learned in this sprint? / The GUI doesn’t have to look so fancy. Simple is better. / 2. Describe one example of what went right in this sprint. / The app’s functions were made simple, and they didn’t have to be so complicated to work. / 3. Describe one example of what went wrong in this sprint. / Coding started late, so the output wasn’t very polished and was missing a big chunk of feature. / 4. What will you do differently on the next sprint based on your experience working on this current sprint? / We will start earlier to get more things done.