CS 192 Software Engineering II
Implementation Plan and Accountability Report

Developer’s Group Name: Team 6 Absences
Project Name: Attendance Checker

In this sheet, record planned activities for the sprint. This should be updated per sprint and submitted to the instructor.
Sprint No.	Date	Activity	Accountability / (Name of Person)	Output	Done / (Y/N)	Remarks
1	1/25/17	Plan and prepare Sprint Review Checklist	Faneallrich Li Yao	Sprint Review Checklist	Y
		Prepare Implementation Plan	Jeremy Micah Choa	Implementation Plan	Y
	1/25/17 – 2/1/17	Code / Upload and Delete Class functionality / Check Attendance functionality	Kenneth Velasquez	Source Code	Y	Remember to add class sessions / GUI might not be completed by the end of split, terminal interface for testing if GUI not completed
		Code / GUI, View Class functionality	Jeremy Micah Choa	Source Code	Y
	2/1/17	Test / - Persistence of Upload Class and class session functionality / - View Class displays students and can toggle session number / - Attendance checking is unique and works across sessions / - GUI works	Faneallrich Li Yao	Test Scorecard Result	Y / Y / Y / Y	Use Test Scorecard done in CS 191
	2/1/17 – 2/2/17	Fix bugs found in Testing for Upload and Delete Class and Check Attendance	Kenneth Velasquez		Y
	2/1/17 – 2/2/17	Fix bugs found in Testing for GUI and View Class	Jeremy Micah Choa		Y
	2/3/17	Retesting	Faneallrich Li Yao		Y
	2/3/17	Code Review for Upload and Delete Class, View Class, Check Attendance, GUI functionality	Faneallrich Li Yao	Code Review Result	Y
	2/3/17	Sprint Review	Faneallrich Li Yao	Sprint Review Document	Y
	2/3/17	Sprint Retrospect	Jeremy Micah Choa	Sprint Retrospect Document	Y	Link to Sprint Release Codes in GitHub
2		Plan and prepare Sprint Review Checklist	Faneallrich Li Yao	Sprint Review Checklist	Y
		Code / Sessions / GUI improvements / View Class can get its own window / Labels for lists	Jeremy Micah Choa	Source Code	Y
		Code / Review GUI code so far in order to adjust Upload Class code	Kenneth Velasquez	Source Code	Y
		Test / Sessions are functional / Upload Class works for files	Faneallrich Li Yao		Y
		Fix bugs in GUI if any	Jeremy Micah Choa		Y
		Fix bugs in Upload Class if any	Kenneth Velasquez		Y
		Code Review / Database and functions (AttendanceChecker.py) / GUI	Faneallrich Li Yao	Code Review result	Y
		Sprint Review	Faneallrich Li Yao	Sprint Review document	Y
		Sprint Retrospect	Jeremy Micah Choa	Sprint Retrospect document	Y	Don’t forget source codes in github
3		Plan and prepare Sprint Review Checklist	Faneallrich Li Yao	Sprint Review Checklist	Y
		Code / Refresh viewing window whenever a class is created / Implement a way to mark people absent / Rearrange GUI to fit the new button	Jeremy Micah Choa	Source Code	Y
		Code / Sort students in Classes by family name / Implement date and time into session creation	Kenneth Velasquez	Source Code	Y
		Test / In parallel with Yao / Students are sorted by family name when a Class is created / Creating a class will automatically view that class, or at least clear the window / There is a working “Absent” button / The date of session creation is included	Faneallrich Li Yao		Y
		Fix bugs in GUI if any	Jeremy Micah Choa		Y
		Code Review AttendanceChecker.py / GUI.py	Faneallrich Li Yao	Code Review result	Y
		Sprint Review	Faneallrich Li Yao	Sprint Review document	Y
		Sprint Retrospect	Jeremy Micah Choa	Sprint Retrospect document	Y	Don’t forget source codes in github
4		Plan and prepare Sprint Review Checklist	Faneallrich Li Yao	Sprint Review Checklist	Y
		Code / Rearrange GUI / Implement Kenneth’s revision to back-end class Classes()	Jeremy Micah Choa	Source Code / GUI.py / AttendanceChecker.py	Y
		Test / The GUI changes don’t cause the program to crash or operate strangely / The back-end changes didn’t change program operation and output	Faneallrich Li Yao		Y
		Fix bugs in GUI if any, as reported by Yao	Jeremy Micah Choa		Y
		Code Review AttendanceChecker.py / GUI.py	Faneallrich Li Yao	Code Review result	Y
		Sprint Review	Faneallrich Li Yao	Sprint Review document	Y
		Sprint Retrospect	Jeremy Micah Choa	Sprint Retrospect document	Y	Don’t forget source codes in github
5		Plan and prepare Sprint Review Checklist	Faneallrich Li Yao	Sprint Review Checklist	Y
		Code / Add error-checking to file uploading in Upload Class / Separate the Classes’ name and number of sessions from the viewing window in View Class / Fix bugs?	Jeremy Micah Choa	Source Code	Y	Added icons too
		Test / Error-checking for file uploading exists and works / View Class looks nicer?	Faneallrich Li Yao		Y
		Fix bugs in GUI if any	Jeremy Micah Choa		Y
		Code Review AttendanceChecker.py / GUI.py	Faneallrich Li Yao	Code Review result	Y
		Sprint Review	Faneallrich Li Yao	Sprint Review document	Y
		Sprint Retrospect	Jeremy Micah Choa	Sprint Retrospect document	Y	Don’t forget source codes in github